# HO CHI MINH UNIVERSITY OF TECHNOLOGY AND EDUCATION

FACULTY OF HIGH QUALITY TRAINING

WEB PROGRAMMING REPORT

PIZZA STORE

Instructor: PhD. Nguyễn Đức Khoan

Team Members:

Nguyễn Thanh Hải 	             17110025

Đỗ Nguyễn Hoàng Hải            17110024

TP. HCM – 12/2019

# Thanks

The success of a student more or less always accompanies a lecturer. We would like to express our sincere thanks to Mr. Nguyen Duc Khoan, who directly supported the group, give us suggestions, comments and suggestions as well as provide tips to help us make the project. Thanks for your instructions which help our team understand the problems to do, the presentation as well as the implementation of the project so we have completed the project with a lot of experience that we learn. Again, our team would like to thank the lecturer.

Projects are made within 8 weeks, just enough to complete it. However, due to many new knowledge as well as the time we do through each week is not optimal, the project will have many errors, that is inevitable. We are looking forward to receiving all the comments of our teachers to help us improve our knowledge. Sincerely thanks.

# Preface

The purpose and objective of this training and particularly the content is really time-being and with this training we have gained some confidence regarding to introduce the application. We also believe that way we gained some sorts of IT knowledge and if we practice more and having some experience in the field then we will be able to survive smartly in today’s competitive environment.

The effort to write the report is a partial fulfillment to complete the course. In the report I try my best to represent all the content which we learnt in a great deal in the program in a systematic and presentable order. I divided each of the topics as an individual chapter to reflect the entire topic more prominently and clearly. In the reference I have used citation method in the entire report. Finally, I am very hopeful that the structure and topic of the report will be a useful print material to all the reader especially to the user.

CONTENT

Thanks	3

Preface	4

1.	List of images	6

2.	List of tables	6

3.	Contents	7

3.1.	Project Description	7

3.1.1.	Objective	7

3.1.2.	ERD & Database Diagram	7

3.1.3.	Usage Situations	8

3.1.4.	Expected user interface	9

3.1.5.	Usecase	10

3.2.	Work Assignment	10

3.2.1.	Work Assignment	10

3.2.2.	Work Progress	11

3.3.	Project Design	12

3.3.1.	Tables	12

3.3.2.	Class Diagram	13

3.4.	Screenshot	14

References	18

# List of images

Image 1: Database Diagram	7

Image 2: ERD Diagram	8

Image 3: Expected user interface	9

Image 4: Usecase Diagram	10

Image 5: Class Diagram	14

Image 6: Homepage	15

Image 7: Login page	15

Image 8: Order page	16

Image 9: Product manager	16

Image 10: Product detail	17

Image 11: Cart detail	17

# List of tables

Table 1: Work Assignment	10

Table 2: Work progress	11

Table 3: Admin	12

Table 4: Customer	12

Table 5: Product	12

Table 6: Order	13

Table 7: OrderDetail	13

Table 8: Category	13

# Contents

## Project Description

### Objective

Create a website for a pizza shop, a popular fast food today. The website allows customers to log in and order the pizzas and accompanying dishes, in addition the admin can login to manage product.

The user interface is easy to use and customer friendly so customers can search and choose the dishes they like the most easily.

Admin account:

- Username: admin

- Password: admin

### ERD & Database Diagram

Image 1: Database Diagram

Image 2: ERD Diagram

### Usage Situations

Website used to manage the online pizzashop.

#### Purposes

The website has the following purposes:

- Allows user to order products from pizza shop.

- Allows admin manage products, orders, bills.

#### Features

The web application provides user many features:

- Add, edit, delete products, category, bills.

- Register, login system.

- Authorization for admin and customer.

- Ordering and checkout system.

### Expected user interface

Image 3: Expected user interface

### Usecase

Image 4: Usecase Diagram

## Work Assignment

### Work Assignment

##### Table 1: Work Assignment

| No. | Student Name | Work Description | Percent |
| --- | --- | --- | --- |
| 1 | All members | Requirement analysis | 100% |
| 2 | Nguyễn Thanh Hải | Design UI, Implement Algorithms | 100% |
| 3 | Đỗ Nguyễn Hoàng Hải | Implement Classes, Testing | 100% |
| 4 | All members | Coding, Write Report | 100% |

### Work Progress

##### Table 2: Work progress

| Build application to visualize sorting algorithms |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Goal | Schedule |  |  |  |  |  |  |  | T.Hải | H.Hải |
| 1 | Understand requirement. | c | 0 |  |  |  |  |  |  |  |  |
| 2 | Describe the requirements of the project. | c | 0 |  |  |  |  |  |  |  |  |
| 3 | Reseach about algorithms |  | c | 0 |  |  |  |  |  |  |  |
| 4 | Create project using Visual Studio |  | 0 |  |  |  |  |  |  |  |  |
| 5 | Design basic user interface |  |  | c | 0 |  |  |  |  |  |  |
| 6 | Implement login and logout system |  |  | c | o | 0 |  |  |  |  |  |
| 7 | Implement classes |  |  | c | o | 0 |  |  |  |  |  |
| 8 | Implement management system |  |  | c | o | 0 |  |  |  |  |  |
| 9 | Implement order system |  |  | c | o |  | 0 |  |  |  |  |
| 10 | Implement checkout system |  |  |  |  | c | o | 0 |  |  |  |
| 11 | Implement authorize filter |  |  |  | c | o | 0 |  |  |  |  |
| 12 | Improve User Interface |  |  |  |  |  | c | o | 0 |  |  |
| 13 | Optimize Code. |  |  |  |  |  | c | 0 |  |  |  |
| 14 | Testing. |  |  |  |  |  |  | c | 0 |  |  |
| 15 | Deploy & Write Report. |  |  |  |  |  |  | c | 0 |  |  |
| Start Day |  | 22/11/2019 | 24/11/2019 | 28/11/2019 | 04/12/2019 | 11/12/2019 | 15/12/2019 | 19/11/2019 | 21/12/2019 |  |  |
| Week |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |  |  |
| Note |  | c – Begin o – Complete 50% 0 – Complete 100% |  |  |  |  |  |  |  |  |  |

## Project Design

### Tables

##### Table 3: Admin

| Column Name | Data Type | Allow Null |
| --- | --- | --- |
| AdminID | Int | NO |
| AdminName | Varchar(50) | NO |
| Password | Varchar(50) | NO |
| FullName | Nvarchar(50) | NO |

##### Table 4: Customer

| Column Name | Data Type | Allow Null |
| --- | --- | --- |
| CustomerID | Int | NO |
| CustomerName | Varchar(50) | NO |
| Password | Varchar(50) | NO |
| FullName | Nvarchar(50) | NO |
| Address | Nvarchar(80) | NO |
| PhoneNumber | Varchar(12) | NO |

##### Table 5: Product

| Column Name | Data Type | Allow Null |
| --- | --- | --- |
| ProductID | Int | NO |
| ProductName | Nvarchar(100) | NO |
| Description | Nvarchar(800) | YES |
| CategoryID | Int | NO |
| Price | Int | NO |
| ImageURL | Nvarchar(300) | YES |

##### Table 6: Order

| Column Name | Data Type | Allow Null |
| --- | --- | --- |
| OrderID | Int | NO |
| CustomerID | Int | NO |
| Total | Int | NO |

##### Table 7: OrderDetail

| Column Name | Data Type | Allow Null |
| --- | --- | --- |
| OrderDetailID | Int | NO |
| OrderID | Int | NO |
| ProductID | Int | NO |
| Quantity | Int | NO |
| Price | Int | NO |

##### Table 8: Category

| Column Name | Data Type | Allow Null |
| --- | --- | --- |
| CategoryID | Int | NO |
| CategoryName | Nvarchar(100) | NO |

### Class Diagram

Image 5: Class Diagram

## Screenshot

Image 6: Homepage

Image 7: Login page

Image 8: Order page

Image 9: Product manager

Image 10: Product detail

Image 11: Cart detail

# References:

https://dotnet.microsoft.com/apps/aspnet/mvc

https://stackoverflow.com/

https://docs.microsoft.com/en-us/aspnet/mvc/overview/older-versions/mvc-music-store/mvc-music-store-part-8

https://www.tutorialspoint.com/asp.net_mvc/index.htm

LECTURER COMMENT

Lecturer

(Name, signature)

_____________________________